| 人员 | 搭档对象 | 需要协作的PBI（编号+内容） | 协作原因与细节 |
| --- | --- | --- | --- |
| Zimo Zheng（用户账户管理） | Hanqiu Zhang（角色权限管理） | - PBI-001 注册账号- PBI-003 邮箱密码登录- PBI-006 支持用户角色（管理员/普通用户） | Zimo完成注册登录后，Hanqiu才能基于账号分配角色权限。需要协调用户表结构变更、角色字段对接。 |
| Hanqiu Zhang（角色权限管理） | Jiayi Wang（审批流程） | - PBI-007 普通用户只能预约会议室- PBI-008 修改用户角色- PBI-026 管理员查看预约 | Jiayi审批时，需要用到Hanqiu做好的角色管理（管理端才能批量审批、查看所有预约）。双方在用户身份判断接口上密切配合。 |
| Nan Lin（会议室管理） | Xinyuan Zhang（预约流程实现） | - PBI-011 添加会议室- PBI-012 编辑会议室- PBI-019 查看未来会议室空闲状态- PBI-021 查看会议室列表 | Xinyuan的预约模块必须基于Nan Lin先建设好的会议室信息，双方需同步字段设计（会议室状态、容量、地点等）和接口路径。 |
| Nan Lin（会议室管理） | Ziwei Zhou（启用/禁用+邮件提醒） | - PBI-016 标记会议室启用/禁用- PBI-018 禁止预约已禁用会议室 | 只有在Nan完成会议室创建后，Ziwei才能维护会议室的可用/禁用状态。双方需协作约定状态字段（如enabled=true/false）。 |
| Xinyuan Zhang（预约流程实现） | Jiayi Wang（审批管理） | - PBI-024 填写预约信息- PBI-025 取消预约- PBI-026 查看预约记录- PBI-027 审批预约请求 | Jiayi审批功能必须建立在Xinyuan开发好的预约系统上。双方需明确预约记录的数据结构格式、时间字段等。 |
| Jiayi Wang（审批管理） | Xiaoya Li（规则与限制） | - PBI-027 审批预约请求- PBI-031~035（超时、封禁、解锁） | Xiaoya负责做的时间规则和超额处理规则，需要基于Jiayi审批完成后的预约动作进一步处理（如拒绝超限用户）。 |
| Xiaoya Li（规则与限制） | Xinrong Shi（筛选与历史记录） | - PBI-036040 搜索筛选+历史查看- PBI-031035（限制） | 用户能否筛选历史记录，是否可能被封锁，需提前联系Xiaoya的用户限制逻辑后，前端筛选器才能逻辑联动。 |
| Ziwei Zhou（启用禁用+邮件） | Xinyuan Zhang（预约流程） | - PBI-018 禁止预约禁用会议室- PBI-041 邮件通知预约结果 | 只有Xinyuan那边预约发起/取消正常了，Ziwei才能依成败推送成功/失败邮件通知。双方需约定状态变动时的事件触发机制。 |
| Xinrong Shi（筛选与历史记录） | Nan Lin（会议室管理） | - PBI-036~040 搜索筛选（容量、位置、设备） | Xinrong开发筛选器时，需要联系Nan定会议室字段，如容量（contain）、位置（add location）、设备（device）。双方需提前对字段标准达成一致。 |
| Xiangyi Zhu（邮件通知与历史） | Jiayi Wang（审批管理）Ziwei Zhou（禁用预约） | - PBI-041：查看用户过去七天预约次数提醒- PBI-045：用户在“我的预约”界面查看预约审批状态（待审核、已拒绝、已批准） | - Xiangyi开发预约次数提醒功能（PBI-041），需要依赖Jiayi的审批流程数据（审批状态变化触发提醒）。- 禁止预约相关失败提醒（PBI-045），需要同步Ziwei的启用/禁用机制完成（确保会议室状态准确）。 |

| Person | Collaborator | Collaborative PBIs (ID + Description) | Reason and Collaboration Details |
| --- | --- | --- | --- |
| Zimo Zheng (User Account Management) | Hanqiu Zhang (Role & Permission Management) | -PBI-001: Register Account -PBI-003: Email & Password Login -PBI-006: Support User Roles (Admin / Regular User) | Hanqiu can assign role permissions only after Zimo has implemented account registration and login. They need to coordinate on user table structure changes and role field integration. |
| Hanqiu Zhang (Role & Permission Management) | Jiayi Wang (Approval Process) | -PBI-007:Regular Users Can Only Book Rooms -PBI-008: Modify User Role -PBI-026: Admin View All Reservations | Jiayi’s approval features rely on Hanqiu’s role management implementation, as only admins can batch approve and view all bookings. Close coordination is required on user role validation APIs. |
| Nan Lin (Meeting Room Management) | Xinyuan Zhang (Reservation Flow) | -PBI-011: Add Meeting Room -PBI-012: Edit Meeting Room -PBI-019: View Future Room Availability -PBI-021: View Room List | Xinyuan’s reservation module must rely on the meeting room info built by Nan. They must align on field designs (e.g., room status, capacity, location) and API endpoints. |
| Nan Lin (Meeting Room Management) | Ziwei Zhou (Enable/Disable + Email Alerts) | -PBI-016: Mark Room as Enabled/Disabled - PBI-018: Block Reservations for Disabled Rooms | Ziwei can only manage the enable/disable status after Nan creates the rooms. They must agree on status field definitions (e.g., enabled = true/false). |
| Xinyuan Zhang (Reservation Flow) | Jiayi Wang (Approval Management) | -PBI-024: Fill in Reservation Info -PBI-025: Cancel Reservation-PBI-026: View Reservation History-PBI-027:Approve Reservation Requests | Jiayi’s approval system must be built upon the reservation functionality developed by Xinyuan. They must agree on the data format and time fields of reservation records. |
| Jiayi Wang (Approval Management) | Xiaoya Li (Rules & Restrictions) | -PBI-027: Approve Reservation Requests - PBI-031~035: Timeouts, Bans, Unlocks | Xiaoya’s logic for time and quota constraints must act upon reservation actions that occur after Jiayi’s approval process. For instance, rejecting users who exceed booking limits. |
| Xiaoya Li (Rules & Restrictions) | Xinrong Shi (Filtering & History Records) | -PBI-036~040: Search Filters + History Viewing -PBI-031~035: Restrictions | For filtering and history logic to function properly, Xiaoya’s user restriction logic must be finalized first. Xinrong’s frontend filters will then integrate those restrictions. |
| Ziwei Zhou (Enable/Disable + Email) | Xinyuan Zhang (Reservation Flow) | -PBI-018: Block Reservation for Disabled Rooms -PBI-041: Email Notification of Reservation Results | Email alerts rely on the success/failure of reservations handled by Xinyuan. They need to define the trigger mechanism for status changes that fire email notifications. |
| Xinrong Shi (Filtering & History) | Nan Lin (Meeting Room Management) | -PBI-036~040: Search Filters (Capacity, Location, Equipment) | When building the filter system, Xinrong must refer to Nan’s field definitions for meeting rooms, such as contain (capacity), add_location, and device. They need to agree on field naming conventions. |
| Xiangyi Zhu (Email Notification & History) | Jiayi Wang (Approval Management)Ziwei Zhou (Disable Reservations) | -PBI-041: Reminder for Past 7-Day Reservation Count -PBI-045: Users Check Approval Status on “My Reservations” | The reminder feature (PBI-041) relies on Jiayi’s approval data, as status changes trigger notifications.- For reservation failure reminders (PBI-045), Xiangyi must align with Ziwei’s enable/disable mechanism to ensure room status accuracy. |